CHIMERA

Adaptive AI Revenue Recovery

Product Requirements Document v1.1 • Razorpay AI Buildathon • Track 03
Target internal build lock: 31 August 2026  |  Final submission deadline: 5 September 2026  |  v1.1 hardening pass: 24 August 2026

THE PRODUCT IN ONE LINE Chimera detects revenue at risk, understands why recovery is failing, evaluates possible interventions, chooses the highest-value safe action, executes it, learns from the outcome, and proves its performance against alternative strategies.

THE DIFFERENTIATOR The goal is not to build another payment-recovery bot. Chimera is a decision system: it decides whether to intervene at all, which channel to use, when to stop, and whether the strategy actually creates incremental recovery.

North-star outcome  Recover more money with fewer unnecessary interventions and zero unsafe actions.

This PRD is the source of truth for scope, architecture, UX, evaluation, and demo strategy. Build order must follow the MVP gates in Section 15; do not expand scope before the end-to-end recovery loop works.

# Document Map

1. Executive Summary  What we are building and why

2. Problem Definition  Merchant pain, current workflows, and product opportunity

3. Product Vision & Principles  What Chimera must and must not become

4. Users & Core Use Cases  Who uses it and what they accomplish

5. Scope  MVP, stretch, explicit non-goals

6. Product Experience  Screens, navigation, and key user journeys

7. Functional Requirements  Detailed requirements for the recovery engine

8. Decision Engine  Expected value, action selection, and counterfactual/uplift concepts

9. AI/ML Layer  Models, LLM agent, tools, and structured outputs

10. Safety & Financial Controls  Policies, stopping rules, idempotency, audit

11. Simulation & Recovery Arena  Batch comparison and measurable evidence

12. Razorpay Integration Plan  Test-mode/API/webhook integration

13. Technical Architecture  Frontend, backend, data, services

14. Data Model  Core entities and event lifecycle

15. Build Plan  24–31 Aug execution plan

16. Demo & Submission Strategy  Five-minute story and judging strategy

17. Acceptance Criteria  What must be true to call the project done

18. Risks, Trade-offs & Open Questions  What could break and how we handle it

19. Final Definition of Done  The exact release bar

# 1. Executive Summary

Chimera is a merchant-facing web application for intelligent revenue recovery. When a payment, subscription charge, or receivable becomes at risk, Chimera does not blindly retry or contact the customer. It first builds context, estimates the likely outcome of candidate actions, calculates expected net value, applies merchant policies and stopping rules, then executes or schedules the selected intervention.

The core product experience combines a live recovery control center with a Recovery Arena. The control center shows what is currently at risk and why Chimera is taking each action. The Recovery Arena runs the same batch of synthetic or historical-like events through competing strategies—such as retry-all, simple rules, an LLM-only agent, and Chimera—and compares recovered revenue, intervention volume, policy violations, and net recovery.

Hinglish voice recovery is a first-class action available to Chimera, but it is not the product thesis by itself. The system may choose voice when the economics and customer context justify it. A voice conversation can change the recovery state: for example, a promise-to-pay statement can pause reminders and schedule a later check.

PRODUCT THESIS The best autonomous recovery system is not the one that takes the most actions. It is the one that takes the fewest actions necessary to create the most incremental economic value—while respecting customer and merchant constraints.

# 2. Problem Definition

## 2.1 Merchant problem

Failed payments and other at-risk revenue arrive for many different reasons; the same recovery action does not work equally well for every customer.

Merchants often have fragmented recovery workflows across retries, messages, calls, payment links, subscriptions, and collections.

A recovery workflow can become counterproductive when it retries too often, contacts customers too frequently, or applies an intervention that costs more than the expected incremental revenue.

An AI agent can make recommendations quickly, but financial actions require deterministic guardrails, traceability, and evidence that the strategy creates value.

## 2.2 Core product question

THE QUESTION CHIMERA ANSWERS For this event, what should we do right now—retry, wait, send a payment link, use WhatsApp, call in Hinglish, escalate to a human, or do nothing—and why is that choice economically and operationally better than the alternatives?

## 2.3 What success looks like

| Outcome | Success signal |
| --- | --- |
| Revenue | Higher net money recovered than baseline strategy on the same batch |
| Efficiency | Fewer unnecessary interventions for similar or better recovery |
| Safety | No policy violations; clear stopping and escalation rules |
| Explainability | Every action has a reason, inputs, policy result, and outcome |
| Product value | A merchant can understand, configure, and act from one application |

# 3. Product Vision & Principles

## 3.1 Vision

Make revenue recovery a measurable, adaptive control system rather than a collection of disconnected automations.

## 3.2 Product principles

| Principle | Meaning |
| --- | --- |
| Decision before action | Chimera must evaluate whether to intervene before it chooses a channel. |
| LLM is constrained, not sovereign | The model can reason and recommend; deterministic policy controls financial execution. |
| Economic value over activity | More calls, retries, or messages are not success metrics. |
| Do nothing is a valid action | A safe non-intervention can beat a costly or annoying intervention. |
| Evidence over claims | Performance is measured on the same batch against explicit baselines. |
| Human escalation for uncertainty | High-value or ambiguous cases can require approval. |
| Every action is auditable | A reviewer can reconstruct what happened and why. |
| Simulation before scale | The Arena is used to compare strategies before real-world rollout. |
| Regulatory grounding | Compliance-sensitive outreach uses named frameworks and explicit policy inputs; the demo distinguishes legal requirements from illustrative defaults. |
| Evaluation integrity | Simulator ground truth is frozen before Chimera policy logic, model validation is reported, and Arena results use multiple seeds. |

# 4. Users & Core Use Cases

## 4.1 Primary user: Merchant / Operations Manager

Wants to understand how much revenue is at risk, what Chimera is doing, configure rules, and review outcomes.

## 4.2 Secondary user: Finance / Revenue Manager

Wants batch-level recovery performance, policy comparison, and evidence of incremental net recovery.

## 4.3 Secondary user: Support / Collections Operator

Wants to inspect individual cases, see customer intent, and take over when Chimera escalates.

## 4.4 Core use cases

| Use case | User goal | Expected result |
| --- | --- | --- |
| Review revenue at risk | Know where money is currently leaking | Command Center provides current risk and action queue |
| Inspect one decision | Understand why an action was selected | Decision Room shows context, alternatives, policy check, outcome |
| Configure recovery policy | Set retry/contact/approval limits | Policy changes are stored and used by the engine |
| Run a strategy comparison | Prove Chimera is better than baseline | Arena compares strategies on the same batch |
| Review voice recovery | Understand conversation and extracted intent | Voice Console shows transcript, outcome, and state change |
| Audit an action | Trace a financial decision | Audit Log reconstructs event → reasoning → policy → execution → outcome |

# 5. Scope

## 5.1 MVP scope — must ship by 31 Aug

Payment failure event ingestion through simulator and at least one Razorpay test-mode/webhook path where feasible.

Customer and payment context builder using stored history.

Recovery probability model.

Expected-net-value action scoring.

Constrained LLM decision layer with structured outputs.

Deterministic policy engine and stopping rules.

Action executor/simulator for retry, wait, payment link, WhatsApp/message, Hinglish voice, escalation, and do-nothing.

Persistent audit trail.

Command Center, Recovery Queue, Decision Room, Recovery Arena, Voice Console, Analytics, Policy Settings, Audit Log.

Batch comparison across at least four strategies, including Chimera and a deterministic baseline.

Synthetic dataset and reproducible simulation with visible assumptions.

## 5.2 Stretch scope — only after MVP works

Adaptive policy updates based on observed outcomes.

More sophisticated uplift modeling or causal-effect estimation.

Richer voice sentiment/intent detection.

Subscription recovery scenario library.

B2B promise-to-pay state machine.

Shadow mode where Chimera observes real test events but cannot act.

## 5.3 Explicit non-goals

Do not build a production-grade payments processor.

Do not attempt to recreate Razorpay's full Agent Studio.

Do not support real-money autonomous payments in the buildathon demo.

Do not train a foundation model.

Do not add microservices, RAG, vector databases, or complex orchestration unless a concrete requirement appears.

Do not implement every recovery track scenario; depth on three core workflows is preferred.

SCOPE RULE The project is considered healthy only if a single event can move end-to-end from detection → context → decision → policy → action → outcome → audit, and the Arena can compare at least two strategies. Features that do not strengthen that loop are secondary.

# 6. Product Experience

## 6.1 Navigation

| Screen | Purpose | Priority |
| --- | --- | --- |
| Command Center | Live overview of revenue risk and current recovery actions | P0 |
| Recovery Queue | Operational list of all at-risk events | P0 |
| Decision Room | Deep dive into one recovery decision | P0 |
| Recovery Arena | Compare strategies on the same batch | P0 |
| Voice Console | Inspect/live-demo voice recovery and extracted customer intent | P1 |
| Analytics | Batch performance and intervention outcomes | P0 |
| Policies | Merchant-configurable guardrails | P0 |
| Audit Log | Immutable-style event trail for review | P0 |

## 6.2 Command Center

CHIMERA — Autonomous Revenue Recovery Revenue at risk Recovered today Recovery rate Net recovery lift ₹24.8L ₹6.14L 31.4% +18.7% LIVE RECOVERY • ₹12,499 issuer decline → Retry after 6h APPROVED • ₹4,999 expired card → Payment link EXECUTING • ₹18,500 promise to pay → Do nothing WAITING • ₹7,200 eligible for voice → Hinglish call IN PROGRESS

The Command Center must answer, at a glance: how much money is at risk, how much has been recovered, what Chimera is doing, and where a human needs to intervene.

## 6.3 Decision Room

Transaction/event header with amount, customer, failure type, status, and age.

Customer context: successful payment ratio, historical recovery behavior, previous contacts, subscription state.

Root-cause section with evidence and confidence.

Candidate action cards with expected value, cost, and constraint status.

Policy result showing approval/block reason.

Execution state and outcome.

Full timeline from event ingestion to final state.

## 6.4 Recovery Arena

The Arena is the key differentiation screen. It uses the same batch and environment for every strategy, then presents money recovered, net recovery, actions taken, customer-contact volume, and policy violations.

## 6.5 Voice Console

Voice is an execution mode chosen by Chimera. The UI should show the reason voice was selected, the live/transcribed conversation, extracted intent, and how the conversation changed the recovery plan.

## 6.6 Policies

| Policy | Example default | Behavior |
| --- | --- | --- |
| Max retries | 3 | Block any retry after the limit |
| Max contacts / 7 days | 2 | Block additional outreach |
| High-value approval | ₹1,00,000+ | Escalate for human approval |
| Opt-out | Immediate | Terminate all outreach |
| Low confidence | <60% | Escalate or choose safe fallback |
| Voice allowed | Yes | Voice can be selected if economically justified |
| Contact window | 08:00–19:00 merchant local time (demo default for debt-collection-like outreach) | Block voice/SMS/outreach outside the configured window; default is inspired by RBI recovery-agent guidance, not presented as a universal rule for all merchant recovery. |
| Customer communication preference | Consent / NCPR-DND status required for applicable commercial outreach | Block or route through compliant channel if preference/consent disallows the outreach. |

# 7. Functional Requirements

| ID | Area | Requirement |
| --- | --- | --- |
| FR-01 | Event ingestion | System must accept a payment-at-risk event with amount, reason, timestamp, customer, and payment metadata. |
| FR-02 | Customer context | System must aggregate relevant historical behavior without exposing future outcomes to the decision model. |
| FR-03 | Root-cause classification | System must classify the event into a small controlled taxonomy (issuer decline, expired method, technical degradation, insufficient funds, abandonment, other). |
| FR-04 | Candidate actions | System must evaluate a fixed action set: retry-now, retry-later, payment-link, message, voice, escalate, do-nothing. |
| FR-05 | Value scoring | System must compute expected net value for each feasible action. |
| FR-06 | LLM reasoning | System must allow an LLM to explain context and recommend among allowed actions using structured output. |
| FR-07 | Policy validation | Every action must pass deterministic checks before execution. |
| FR-08 | Execution | System must simulate or perform safe test-mode actions and store the action result. |
| FR-09 | State machine | Every case must have a clear current recovery state and valid transitions. |
| FR-10 | Stopping rules | System must stop or pause recovery when configured limits or customer opt-out conditions occur. |
| FR-11 | Audit | System must log event, inputs, decision, policy result, execution, and outcome with timestamps. |
| FR-12 | Batch evaluation | Arena must run the same event batch through competing strategies. |
| FR-13 | Outcome measurement | System must compute recovered revenue, net recovery, intervention volume, and violations. |
| FR-14 | Explainability | Decision Room must expose the main factors and alternatives used in the choice. |
| FR-15 | Policy configurability | Merchant can change key thresholds without code changes. |
| FR-16 | Replayability | A simulation run must be reproducible from a run ID and seed/configuration. |
| FR-17 | Model validation | Recovery probability model must have a documented train/holdout split, at least one discrimination metric (ROC-AUC or PR-AUC), and a probability calibration check; results are stored in a model card. |
| FR-18 | Contact compliance | All voice/SMS/message actions must evaluate contact_window, customer opt-out, and applicable consent/preference status before execution. |
| FR-19 | Webhook security | Razorpay webhook payloads must be trusted only after X-Razorpay-Signature verification against the raw request body. |
| FR-20 | Provider outage fallback | If the LLM provider times out, rate-limits, or is unavailable, Chimera must automatically fall back to the deterministic decision engine and record the fallback reason. |
| FR-21 | Idempotency derivation | Every executable action must derive a stable idempotency key as SHA-256(case_id + decision_id + action_type + policy_version). |
| FR-22 | Temporal feature cutoff | The context builder must exclude any feature whose source timestamp is after the decision_time; automated tests must prove that future outcomes cannot enter model features. |
| FR-23 | Frozen simulator ground truth | Simulator outcome rules and hidden-state generation must be authored and committed before Chimera scoring/policy logic is implemented; Arena runs store simulator commit/config versions. |
| FR-24 | Multi-seed Arena | Each strategy comparison must run across at least 5 independent seeds for final reported results, with mean and range (or 95% CI) shown. |
| FR-25 | Cost provenance | Every action-cost, incentive-cost, and fatigue-penalty value must be versioned in simulation config and labeled as illustrative assumptions unless sourced from a cited production tariff. |
| FR-26 | Prompt versioning | Every agent_decision must store prompt_version alongside model_version. |
| FR-27 | Server-side secrets | LLM, voice, Razorpay, and webhook secrets must remain server-side and never be bundled into client JavaScript. |
| FR-28 | Synthetic PII | All customer names, phone numbers, emails, and transcripts in the demo dataset must be synthetic/generated, not scraped from real people. |

# 8. Decision Engine

## 8.1 Candidate actions

| Action | When it can make sense | Main cost/risk |
| --- | --- | --- |
| RETRY_NOW | Failure appears transient and retry is historically effective | Retry cost / duplicate attempt risk |
| RETRY_LATER | Transient or network degradation likely | Delay may reduce recovery speed |
| PAYMENT_LINK | Payment method appears invalid or customer needs a new method | Link friction / expiry |
| MESSAGE | Low-cost nudge has meaningful incremental value | Customer fatigue |
| VOICE | High enough expected value and customer is likely to engage | Voice cost / annoyance |
| ESCALATE | High value, ambiguity, or policy threshold | Human time |
| DO_NOTHING | Intervention adds little incremental value or is disallowed | Potential lost recovery |

## 8.2 Expected Net Value

For the MVP, use a transparent scoring function rather than a black-box optimizer:

Expected Net Value(action) = P(recovery ¦ action, context) × amount - action_cost - incentive_cost - fatigue_penalty - policy/risk penalty

The model must be able to select DO_NOTHING when every intervention has lower expected net value or fails a policy constraint.

## 8.3 Incremental value concept

Where the simulator supports it, estimate both natural recovery and intervention recovery. The more interesting quantity is the difference between them:

Incremental Recovery ≈ P(recovery ¦ intervention, context) - P(recovery ¦ no intervention, context)

This is an evaluation concept, not a claim of production causal inference. The PRD explicitly requires that simulation assumptions and limitations be disclosed in the README and demo.

## 8.4 Decision lifecycle

EVENT → BUILD CONTEXT → CLASSIFY ROOT CAUSE → PREDICT OUTCOME → SCORE ACTIONS → LLM RECOMMENDATION / EXPLANATION → POLICY VALIDATION → EXECUTE / WAIT / ESCALATE → OBSERVE OUTCOME → UPDATE STATE → AUDIT

# 9. AI / ML Layer

## 9.1 Recovery probability model

Train one interpretable baseline first. Logistic Regression is acceptable; XGBoost is preferred if time and stability permit.

Model card requirement: use a time-aware train/holdout split (for example, earlier events for training and later events for holdout), report ROC-AUC and PR-AUC, inspect calibration (reliability curve or Brier score), and document feature leakage controls. Do not tune thresholds on the holdout set.

| Feature group | Examples |
| --- | --- |
| Payment | amount, method, failure reason, time since failure |
| Customer | successful payments, failed attempts, historic recovery rate |
| Interaction | contacts in 7 days, last channel, prior response |
| Subscription | active state, previous renewal behavior |
| Context | hour, day, incident flag |

## 9.2 LLM agent

The LLM is responsible for interpretation, root-cause narrative, and constrained recommendation. It is not allowed to bypass the policy engine.

Input: structured event + customer context + candidate actions + policy limits Output: { "action": "RETRY_LATER", "delay_hours": 6, "reason": "Prior attempts recovered after delayed retry...", "customer_intent": "willing_to_pay" } Note: Do not trust LLM self-reported confidence for safety. Compute confidence downstream from deterministic signals such as model-score margin, policy validity, and agreement between the economic scorer and LLM recommendation.

## 9.3 Tools exposed to the agent

get_customer_history(customer_id)

get_payment_context(payment_id)

get_policy(policy_id)

score_action(action, context)

schedule_retry(payment_id, delay)

send_payment_link(customer_id)

send_message(customer_id, template)

start_voice_session(customer_id)

escalate_case(case_id)

stop_recovery(case_id)

## 9.4 Voice intelligence

The voice layer should support Hinglish where the selected provider supports it. Its important technical job is not just speech generation; it must return structured recovery outcomes such as root cause, willingness to pay, promise-to-pay date, opt-out, or request for payment link.

# 10. Safety & Financial Controls

All monetary actions are controlled by deterministic logic. The LLM can recommend but cannot directly perform unconstrained financial operations.

| Control | Requirement |
| --- | --- |
| Idempotency | Every executable action gets a unique action ID / idempotency key. Duplicate delivery must not cause duplicate execution. |
| Retry limits | Hard maximum attempts per payment or subscription. |
| Contact limits | Hard maximum outreach count within a configurable window. |
| Opt-out | Customer request to stop contact immediately terminates the outreach workflow. |
| High-value approval | Configurable amount threshold routes cases to human review. |
| Low confidence | Low-confidence recommendations use safe fallback or escalate. |
| Execution state | An action must be PENDING → APPROVED → EXECUTING → SUCCEEDED/FAILED/EXPIRED; invalid jumps are rejected. |
| Audit trail | Record event, decision, policy evaluation, action, and outcome. |
| Safe sandbox | Demo uses test-mode or simulated execution; no real-money action is required. |
| Contact window | All outreach is blocked outside the configured contact_window. Demo default: 08:00–19:00 local time for debt-collection-like calls; merchant can override only within a bounded safe range. |
| Communication preference | Applicable customer preference/consent status is evaluated before commercial voice/SMS/message actions. TCCCPR/NCPR/DND concepts are referenced in README; demo does not claim full telecom compliance. |
| Webhook authenticity | Raw Razorpay webhook body is verified with X-Razorpay-Signature before event ingestion; invalid signatures are rejected and audited. |
| LLM outage fallback | LLM unavailable → deterministic rule/EV engine selects the action; case is marked llm_fallback and the audit log records provider error/time-out. |
| Secret management | All external API keys and signing secrets exist only on the backend; no NEXT_PUBLIC_* secret is permitted. |

## 10.1 Failure scenarios to demo

LLM recommends a fourth retry → policy engine blocks it.

Customer says “stop calling me” → outreach is immediately terminated.

Execution request is duplicated → idempotency prevents double action.

Voice agent receives unclear intent → escalates or pauses rather than guessing.

Payment degradation detected → Chimera temporarily changes recovery policy to avoid futile retries.

Regulatory grounding for outreach controls

RBI: The RBI notification on Outsourcing of Financial Services — Responsibilities of Regulated Entities employing Recovery Agents (12 Aug 2022) states that recovery efforts must not involve harassment and specifically says agents should not call borrowers before 8:00 a.m. or after 7:00 p.m. for recovery of overdue loans. Chimera uses 08:00–19:00 as a demo default for debt-collection-like outreach. This is not presented as a universal legal rule for all merchant payment-recovery communications. TRAI: The Telecom Commercial Communications Customer Preference Regulations, 2018 (TCCCPR) provide the framework for unsolicited commercial communications and customer preferences/NCPR/DND. Chimera models communication preference and consent as explicit policy inputs and labels telecom compliance as an implementation dependency, not as fully solved by the hackathon app.

# 11. Simulation & Recovery Arena

## 11.1 Why the Arena exists

The Arena is the proof layer. It prevents the project from being a polished demo that cannot justify its claims.

## 11.2 Synthetic environment

## Evaluation integrity protocol: freeze simulator_v1 outcome rules, hidden-state generation, and scenario distributions in source control before implementing Chimera scoring. Store the simulator commit/config hash on every Arena run. Final evaluation should use seeds not used during policy tuning where feasible.

Generate a reproducible dataset of approximately 10,000–50,000 events. Each customer has hidden behavioral attributes used only by the simulator, while the policy sees only observable features.

| Hidden state example | Observable signals | Possible intervention effect |
| --- | --- | --- |
| Temporary liquidity issue | history + timing + previous behavior | Voice or reminder may increase response later |
| Expired payment method | failure reason + method | Payment link works better than retry |
| Bank/gateway degradation | failure reason + incident pattern | Waiting is better than immediate retry |
| Natural payer | strong payment history | Do nothing may avoid unnecessary contact |
| Low engagement | ignored prior contacts | Further outreach has low incremental value |

## 11.3 Competing strategies

Retry-All: always retry immediately when allowed.

Rule Engine: hand-authored deterministic recovery rules.

ML Policy: choose highest predicted recovery probability.

LLM Agent: choose an action from context without Chimera's full economic scoring.

CHIMERA: prediction + expected net value + constrained reasoning + guardrails.

## 11.4 Arena metrics

| Metric | Definition |
| --- | --- |
| Recovered revenue | Total successful recovery amount. |
| Net recovery value | Recovered revenue minus action/fatigue/incentive cost and penalties. |
| Recovery rate | Recovered events / eligible events. |
| Interventions | Number of non-do-nothing actions. |
| Unnecessary interventions | Actions on events where no-intervention outcome is equal/better under simulator ground truth. |
| Policy violations | Count of attempted or executed disallowed actions. |
| Contact volume | Messages/calls generated. |
| Latency | Time from event to decision. |

## 11.5 Arena visual

RECOVERY ARENA Batch: 10,000 events ¦ Value at risk: ₹2.47 Cr Strategy Recovered Net Value Actions Violations Retry-All ₹42.1L ₹39.7L 10,000 0 Rule Engine ₹48.7L ₹46.2L 7,821 0 ML Policy ₹54.3L ₹51.4L 6,314 4 LLM Agent ₹56.2L ₹49.1L 5,902 17 CHIMERA ₹61.8L ₹58.9L 4,106 0

These numbers are placeholders for the UI. Final results must be generated by the actual simulator and labeled as simulated results.

Arena statistics protocol: final numbers must aggregate at least 5 seeds. Report mean plus min/max (and 95% CI when practical) for recovered revenue and net value. For LLM-dependent strategies, avoid one live call per event: use a fixed stratified evaluation subset (target 100–200 events) or cache model outputs by context hash + model_version + prompt_version. Disclose any sampling/caching in the methodology. Deterministic strategies may run the full 1,000+ event batch.

# 12. Razorpay Integration Plan

Integration should be real where it adds credibility and simulated where it is safer or faster. The public buildathon environment is not a place to risk real-money execution.

## 12.1 Preferred integration points

## Razorpay amount-unit invariant: store money as integer paise in integration/data layers because Razorpay APIs use the smallest currency unit; convert to rupees only in presentation. Include a test that ₹1,00,000 is represented as 10,000,000 paise end-to-end.

Use Razorpay test/sandbox capabilities for payment/order/subscription objects where the available API supports the intended demo.

Use webhooks or simulated webhooks to represent payment state changes.

For real Razorpay webhook paths, verify the X-Razorpay-Signature header against the raw request body before parsing or trusting the event. Reject invalid signatures with an audit entry.

Use payment links in test mode where feasible.

Keep the core decision engine provider-agnostic so the project remains testable even when API credentials or provider limits are unavailable.

## 12.2 What must be honest in the demo

Clearly label simulated vs test-mode vs live provider behavior.

Do not imply real customer or merchant data was used unless explicitly authorized.

Do not claim production-level recovery lift from synthetic data.

Explain how the same architecture could move to a controlled shadow/A-B test in production.

## 12.3 Voice provider

Use a speech/voice provider that supports the required Hindi/Hinglish interaction, but keep the voice layer replaceable. The product's value is the recovery decision around the call, not the vendor-specific TTS stack.

# 13. Technical Architecture

CHIMERA WEB APP Next.js / TypeScript / Tailwind / shadcn │ ▼ FastAPI │ ┌────────────┼─────────────┐ ▼ ▼ ▼ Decision Policy Simulation Engine Engine Engine │ │ │ ▼ ▼ ▼ ML Model Guardrails Arena Runs │ │ │ └────────────┼─────────────┘ ▼ PostgreSQL │ ┌────────────────┼─────────────────┐ ▼ ▼ ▼ Audit Logs Recovery State Analytics │ ▼ Action Adapters ┌─────────┬─────────┬───────────┐ ▼ ▼ ▼ ▼ Retry Message Voice Payment Link

## 13.1 Recommended stack

## Secrets rule: all Razorpay, LLM, voice, and webhook-secret environment variables are backend-only. Never expose them through client bundles or NEXT_PUBLIC_* variables. The API layer owns all provider calls. The frontend sees only safe application data.

| Layer | Choice | Reason |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Fast product UI and deployability |
| Backend | Python + FastAPI | Good fit for ML and clear APIs |
| Database | PostgreSQL | Relational recovery state, audit, analytics |
| ML | Scikit-learn + optional XGBoost | Simple, explainable, fast to train |
| LLM | Provider-agnostic API adapter | Avoid vendor lock-in |
| Voice | Provider adapter | Replaceable and easy to test |
| Hosting | Railway (FastAPI + PostgreSQL) + Vercel (Next.js) | Simple stateful backend + managed Postgres; Vercel stays focused on the frontend. |
| Charts | Recharts or equivalent | Minimal, readable analytics |

## 13.2 API surface

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /events/payment-failed | Ingest an at-risk payment event |
| GET | /events | List recovery events |
| GET | /events/{id} | Get decision room data |
| POST | /events/{id}/decide | Run or replay decision |
| POST | /events/{id}/approve | Approve escalated action |
| POST | /events/{id}/voice | Start voice simulation/session |
| GET | /policies | Get merchant policy |
| PUT | /policies | Update merchant policy |
| POST | /arena/run | Run a strategy comparison |
| GET | /arena/runs/{id} | Get Arena results |
| GET | /analytics | Get recovery metrics |
| GET | /audit | Search audit trail |

## 13.3 State machine

NEW ↓ CONTEXT_READY ↓ DECISION_PENDING ↓ POLICY_CHECK ├── BLOCKED → STOPPED ├── APPROVAL_REQUIRED → WAITING_APPROVAL → APPROVED └── APPROVED ↓ EXECUTING ├── SUCCEEDED → RECOVERED ├── FAILED → RETRYABLE / ESCALATED └── EXPIRED → CLOSED

# 14. Data Model

| Entity | Core fields |
| --- | --- |
| customers | id, synthetic_name, synthetic_phone, synthetic_email, language_preference, value_segment, communication_preference, created_at |
| payments | id, customer_id, amount_paise, currency, method, status, failure_reason, created_at |
| payment_attempts | id, payment_id, attempt_no, timestamp, outcome, provider_code |
| recovery_cases | id, payment_id, current_state, risk_amount, assigned_policy, created_at, updated_at |
| recovery_actions | id, case_id, decision_id, action_type, expected_value, action_cost, incentive_cost, fatigue_penalty, status, idempotency_key, scheduled_at, executed_at |
| agent_decisions | id, case_id, model_version, prompt_version, recommended_action, confidence_source, confidence_value, reason, created_at |
| policies | id, merchant_id, max_retries, contact_limit, contact_window_start, contact_window_end, approval_threshold_paise, voice_enabled, communication_preference_mode |
| audit_logs | id, case_id, event_type, actor, payload_hash, timestamp |
| arena_runs | id, simulator_version, policy_version, model_version, prompt_version, seed, batch_size, config_hash, started_at, completed_at |
| arena_results | id, run_id, strategy, recovered_revenue, net_value, actions, violations |
| voice_sessions | id, case_id, language_mode, transcript, extracted_intent, promise_date, outcome |

## 14.1 Data integrity requirements

All foreign keys must be enforced.

Recovery actions must be uniquely identifiable.

Audit entries are append-only in application logic.

Arena runs must store seed/configuration so results can be replayed.

Model versions must be recorded with decisions.

Amounts are stored as integer paise in the backend and converted to rupees only for display; automated tests must assert no 100x unit conversion error. All customer contact fields are synthetic. No real customer PII is scraped or imported.

# 15. Build Plan: 24–31 August 2026

Personal target: complete a stable release by 31 Aug, leaving 1–5 Sep for polish, testing, README, demo recording, and submission.

| Date | Focus | Must be true by end of day |
| --- | --- | --- |
| 24 Aug | Understand + architecture | Freeze product scope, data model, decision flow, policy list. No UI polish. |
| 25 Aug | Simulator + database | Generate realistic events, hidden states, and outcomes. Implement event/state lifecycle. |
| 26 Aug | ML + scoring | Recovery probability model, expected-net-value scorer, baseline strategies. |
| 27 Aug | Agent + policy | Structured LLM decision, tools, policy engine, audit trail. |
| 28 Aug | Action layer + Razorpay | Test-mode/simulated payment actions, payment link, message/voice adapter, webhooks where feasible. |
| 29 Aug | Recovery Arena | Batch runner, strategy comparison, metrics, reproducible seeds. |
| 30 Aug | UI polish | Command Center, Decision Room, Arena, Voice Console, Analytics, Policies. |
| 31 Aug | Lock + QA | End-to-end test, failure scenarios, performance, deployment, no new major features. |
| 1–5 Sep | Submission buffer | Bug fixes, README, architecture diagram, pitch recording, final review and submission. |

## 15.1 Daily rule

BUILD RULE Every day ends with one end-to-end behavior working. Never spend an entire day polishing a subsystem that cannot yet complete the recovery loop.

# 16. Demo & Submission Strategy

## 16.1 Five-minute demo storyline

| Time | Beat | What the judge should remember |
| --- | --- | --- |
| 0:00–0:30 | Problem | Show ₹24.8L revenue at risk and explain that the challenge is choosing the right intervention, not just generating more outreach. |
| 0:30–1:30 | Live case | Open a failed payment in Decision Room; show context, candidate actions, expected values, policy result. |
| 1:30–2:15 | Hinglish voice | Let Chimera choose voice, run a short conversation, extract customer intent, and update recovery state. |
| 2:15–3:00 | Safety | Trigger an intentionally invalid recommendation; show policy engine blocking it and audit trail recording why. |
| 3:00–4:15 | Arena | Run a batch comparison and show Chimera's actual simulated results against baselines. |
| 4:15–5:00 | Close | State the measurable result, the architecture, and the next production step: controlled shadow/A-B testing. |

## 16.2 Key line

PREFERRED PRODUCT LINE Chimera does not ask, “How can we contact this customer?” It asks, “Should we intervene at all—and if yes, which intervention creates the most incremental value?”

## 16.3 What not to claim

Do not claim synthetic results are production results.

Do not claim the LLM is causally proving uplift.

Do not claim production-grade financial safety from a hackathon sandbox.

Do not imply Razorpay internal data or systems were accessed unless explicitly authorized.

## 16.4 Repository expectations

README with one-paragraph problem statement, demo link, architecture, setup, evaluation methodology, screenshots, and limitations.

DECISIONS.md with key engineering choices and trade-offs.

Required decision log entries include: (1) simulator ground truth was authored/frozen before Chimera policy logic; (2) LLM self-confidence is not trusted for safety; (3) cost inputs are illustrative unless sourced; (4) contact-window defaults are regulatory-grounded for debt-collection-like flows; (5) deterministic fallback handles LLM outage.

Evaluation report generated from reproducible Arena runs.

Seed/configuration file for simulations.

Tests for policy engine, idempotency, decision schema, state transitions, and core action scoring.

Also include: MODEL_CARD.md, SIMULATOR_METHODOLOGY.md, frozen simulator config/version, prompt version history, webhook signature test, temporal cutoff test, fallback-path test, and a multi-seed Arena report.

# 17. Acceptance Criteria

| ID | Acceptance criterion |
| --- | --- |
| AC-01 | A new simulated payment-failure event appears in the Command Center within seconds. |
| AC-02 | Opening the event shows customer context, root cause, candidate actions, and a selected action. |
| AC-03 | Expected value is calculated consistently and is visible for all feasible actions. |
| AC-04 | The LLM returns schema-valid structured output; invalid outputs are rejected/retried safely. |
| AC-05 | No action can bypass the deterministic policy engine. |
| AC-06 | A retry-limit violation is blocked and visible in the UI. |
| AC-07 | A customer opt-out terminates further outreach. |
| AC-08 | A voice conversation can produce at least three structured outcomes: payment intent, promise-to-pay, or opt-out. |
| AC-09 | A successful recovery updates the case state and analytics. |
| AC-10 | Every action appears in Audit Log with timestamp, reason, policy result, and outcome. |
| AC-11 | Arena can run at least 1,000 events through at least four strategies. |
| AC-12 | Arena results are reproducible from stored seed/config. |
| AC-13 | The public demo runs without manual database editing. |
| AC-14 | The application explicitly labels simulated/test-mode outcomes. |
| AC-15 | A complete five-minute demo can be executed without changing code or restarting services. |
| AC-16 | If the LLM provider is unavailable, the application automatically completes the decision with deterministic fallback and records llm_fallback. |
| AC-17 | Final Arena results are aggregated across at least 5 seeds and show a range or confidence interval, not a single-seed point estimate. |
| AC-18 | Model card in the repository reports train/holdout split, ROC-AUC/PR-AUC, calibration check, and leakage controls. |
| AC-19 | Webhook integration rejects an invalid X-Razorpay-Signature and accepts a valid one. |
| AC-20 | All executable actions store a deterministic idempotency key derived from case_id + decision_id + action_type + policy_version. |
| AC-21 | No feature with timestamp after decision_time reaches the model; temporal-cutoff unit test passes. |
| AC-22 | Simulator ground truth version/commit is recorded and predates Chimera policy implementation; methodology states this explicitly. |
| AC-23 | The app blocks outreach outside contact_window and stores customer communication preference/consent state. All demo PII is synthetic. |

# 18. Risks, Trade-offs & Open Questions

## 18.1 Major risks

| Risk | Mitigation |
| --- | --- |
| Voice integration complexity | Use provider adapter and simulator; voice is P1, not a blocker for core engine. |
| LLM unpredictability | Structured outputs + strict tool schema + deterministic policy engine. |
| Synthetic data looks fake | Use realistic correlations, hidden states, reproducible seeds, and disclose assumptions. |
| Overbuilding | Protect MVP gates; only add features after end-to-end loop works. |
| Razorpay API friction | Keep simulated execution path always available; integrate test mode where possible. |
| Evaluation looks arbitrary | Publish formulas, baselines, run settings, and limitations. |
| Too much UI, too little engineering | Prioritize Decision Room and Arena over decorative dashboards. |
| LLM provider outage/rate limit | Automatic deterministic fallback; cache/sample LLM calls in Arena; no live demo step depends on a single provider request. |
| Simulator self-bias | Ground truth frozen before policy logic, source-controlled, multi-seed evaluation, unseen-seed test set, published assumptions. |
| Model calibration | Model card with holdout calibration; decision engine uses calibrated probabilities or explicitly labels illustrative probabilities. |
| Regulatory overclaim | README names RBI recovery-agent guidance and TRAI TCCCPR/NCPR concepts, while clearly stating scope and that the hackathon app is not legal compliance certification. |
| 100x currency error | Integer paise internally + explicit conversion tests at integration boundaries. |
| Prompt drift | Store prompt_version with every agent decision; evaluation reports include prompt/model versions. |
| Secret leakage | Backend-only provider calls and secret audit; no client-side provider SDK calls that require private keys. |

## 18.2 Important trade-offs

A transparent scoring function is preferred over a black-box policy because the demo must be defensible.

A single FastAPI application is preferred over microservices to preserve build speed and reliability.

Synthetic simulation is preferred over unapproved real data.

Voice is implemented as an adapter so the product remains testable without live calls.

## 18.3 Open questions to resolve before coding

Which Razorpay test-mode APIs are available under the buildathon credentials?

Which exact voice provider/API will be used for the Hinglish demo?

What event taxonomy will the simulator support in the first release?

What is the minimum batch size that still produces stable comparative results within local runtime limits?

What UI library components are already available to accelerate the build without compromising polish?

# 19. Final Definition of Done

Chimera is DONE for the Buildathon when all of the following are true:

A judge can open the public application and understand the product within 20 seconds.

A payment-at-risk event can be processed end-to-end without developer intervention.

The system can choose among at least five meaningful recovery actions, including DO_NOTHING.

The action choice uses customer/payment context and expected-net-value scoring.

The LLM is used for reasoning/interpretation but cannot bypass safety controls.

A policy violation is demonstrably blocked.

A Hinglish voice interaction can change the recovery plan or outcome.

The Audit Log can reconstruct a complete case.

The Recovery Arena can compare Chimera with deterministic and AI baselines on the same batch.

The product reports recovered revenue and net value using actual simulation outputs, not hardcoded demo numbers.

The README explains architecture, setup, evaluation methodology, and limitations.

The system is stable enough to run the entire five-minute demo without restarting or editing data manually.

FINAL PRODUCT DEFINITION A working web application that detects revenue at risk, chooses and safely executes recovery interventions, handles conversational outcomes, and proves—through a reproducible batch simulation—that its policy can outperform simpler strategies under explicit economic and safety constraints.

# Appendix A — Feature Matrix

| Feature | Priority | Role | Release expectation |
| --- | --- | --- | --- |
| Live payment recovery | P0 | Core loop | Yes |
| Retry / wait | P0 | Action adapter | Yes |
| Payment link | P0 | Action adapter | Yes |
| WhatsApp/message | P1 | Action adapter | Simulated acceptable |
| Hinglish voice | P1 | Execution + outcome extraction | Yes, demo |
| Recovery probability model | P0 | ML | Yes |
| Expected-value scoring | P0 | Decision engine | Yes |
| LLM structured decision | P0 | AI | Yes |
| Policy guardrails | P0 | Safety | Yes |
| Audit log | P0 | Safety | Yes |
| Recovery Arena | P0 | Differentiator | Yes |
| Analytics | P0 | Business impact | Yes |
| Subscriptions | P1 | Scenario extension | Prefer after MVP |
| B2B promise-to-pay | P1 | Scenario extension | Prefer after MVP |
| Advanced uplift model | P2 | Research stretch | Only if time |
| Adaptive online learning | P2 | Research stretch | Not required |

# Appendix B — Example End-to-End Case

Scenario: ₹7,200 payment failure, issuer decline, returning customer, one previous contact.

1. Event received payment.failed / ₹7,200 / issuer_decline 2. Context built 11 successful payments 1 recent contact no opt-out customer normally responds to calls 3. Model estimate Natural recovery: 31% Retry-after-6h: 55% Voice: 61% 4. Expected value Retry-after-6h: ₹3,900 Voice: ₹4,240 ← selected Message: ₹2,700 Do nothing: ₹2,100 5. Policy check Contact limit available: yes Voice allowed: yes Approval threshold: not exceeded Result: APPROVED 6. Voice outcome Customer: "Friday ko kar dunga." Intent: willing_to_pay Promise date: Friday 7. State update Stop further outreach Schedule Friday verification No immediate retry 8. Audit Event → Context → Decision → Policy → Voice → Promise-to-pay → Schedule

# Appendix C — Working Assumptions

All financial results in the demo are synthetic or test-mode unless explicitly stated otherwise.

The simulator is designed for relative comparison between strategies, not for forecasting real merchant revenue.

The system's production readiness would require controlled A/B testing, legal/compliance review, provider reliability testing, and real-world monitoring.

The project should remain provider-agnostic at the decision layer.

# Appendix C — Regulatory & Engineering References

RBI — “Outsourcing of Financial Services — Responsibilities of regulated entities employing Recovery Agents”, RBI/2022-23/108, DOR.ORG.REC.65/21.04.158/2022-23, 12 August 2022. Relevant themes for this demo: no intimidation/harassment, privacy, and no recovery calls before 8:00 a.m. or after 7:00 p.m. for overdue-loan recovery. This is a reference for debt-collection-like controls, not a blanket rule for all merchant payment recovery.

TRAI — Telecom Commercial Communications Customer Preference Regulations, 2018 (TCCCPR). Relevant themes: protection from unsolicited commercial communication and customer preference/NCPR/DND handling. The demo models communication preference as a policy input and does not claim to implement the full telecom compliance stack.

Razorpay API engineering note: store amounts as integer paise in integration/data layers; validate webhook authenticity using X-Razorpay-Signature on the raw request body; keep provider secrets server-side.

Evaluation integrity note: all Arena outputs are simulation results unless explicitly labeled otherwise. Final reports must include seed count, simulator version, policy/model/prompt versions, cost assumptions, and limitations.